**PROJECT PROPOSAL**

Republic of the Philippines

**POLYTECHNIC UNIVERSITY OF THE PHILIPPINES**

**Office of the Vice President for Academic Affairs**

**College of Computer and Information Sciences**



|  |  |  |
| --- | --- | --- |
| Project Title: | Driving School Locator | |
| Group Members: | Project Leader: | Tolentino, Ben Hur Adrian Raphael G. |
|  | Application Engineer: | Malto, Reign Emmanuel O. , Pagaduan, John Carlos E. |
| Database Engineer: | Mariñas, Levie Anne T. |
| Technical Documenter: | Cadena, John Homer A. |

|  |  |
| --- | --- |
| Project Concept | |
| Overview: | This system will locate the nearest registered driving school/s or expert driving coach around the user's vicinity. It displays the nearest branches’ location, directions, contact personnel, and a chat for further assistance. |
| Statement of the Problem: | People who wants to own a car someday can find themselves looking for a driving school that suits to them. Malpractice and overlooking of rules are another conflict, causing unavoidable traffics; so learning the basic rules through an expert is a must. |
| Proposed Solution: | The group proposed a driving school locator that can be easily used. It also navigates where should the user go, and it provides rating system for the assurance of the driving school. |
| Target Users: | Target users of this system will be the future drivers |
| Benefits: | The benefits of the system are as follows:   1. Searching driving schools or driving experts within the user’s vicinity. 2. General information of the selected branch/personnel, private messaging, and chat. 3. Rating system and comments for the client to rate the driving school/driving expert. |

|  |  |  |
| --- | --- | --- |
| PLAN of ACTIVITIES | | |
| Activities | No. of Weeks | Person-in-Charge |
| 1. Identifying the problem | 1 | Project Leader and Members |
| 1. Giving proposal suggestions | 1 | Project Leader and Members |
| 1. Consultation for the proposal | 1 | Project Leader and Members |
| 1. Deciding business problems from the chosen topic | 1 | Project Leader and Database Engineer |
| 1. Analyzing the style and flow of the whole system. | 1 | Project Leader and Application Engineers |
| 1. Making the database | 1 | Database Engineer |
| 1. Making the front-end and back-end | 3 | Project Leader and Application Engineers |
| 1. Checking if there are errors and/or bugs. | 1 | Project Leader |
| 1. Finalizing the system | 1 | Project Leader and Members |
| 1. Writing the user’s manual and technical document | 2 | Technical Documenter |
| 1. Preparation for the system Presentation | 1 | Project Leader and Members |

|  |  |  |  |
| --- | --- | --- | --- |
| APPROVAL | | | |
| Signature: |  |  |  |
| Name of Faculty: |  |  |  |
| Course: | Advanced Programming | Database Management System 2 | Database Administration |
| Date: |  |  |  |
| *Note: This part shall only be signed by the Faculty-in-Charge if there are no further revisions needed to be done for the proposal. Until such, the students should be advised on what to enhance/revised on their proposals and it should be logged on the revision sheet attached.* | | | |

Republic of the Philippines

**POLYTECHNIC UNIVERSITY OF THE PHILIPPINES**

**Office of the Vice President for Academic Affairs**

**College of Computer and Information Sciences**



**PROJECT PROPOSAL REVISION SHEET**

|  |  |  |  |
| --- | --- | --- | --- |
| REVISIONS | | | |
| Date | **Proposal Part**  **(Title/SOP/Proposed Solution/etc.)** | **Revision/Remarks/Comments/Suggestions** | **Faculty-in-Charge** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

***Note:***

1. ***This part shall be filled out by the Faculty-in-Charge. This will be used to further refine the scope and context of the project proposal.***
2. ***This shall be printed blank. You may use another sheet for further revisions.***